TEST PLAN
FOR
RESTFUL BOOKER PLATFORM

VERSION HISTORY

Version #	Written by	Revision date	Approved by	Approval date	Outline
1.0	M.Hozanovic	22/04/21	-	-	First version

# INTRODUCTION

This test plan is designed to prescribe the scope, approach, resources, and schedule of all testing activities of Restful Booker Platform project. To see details of this project visit following link
https://github.com/mwinteringham/restful-booker-platform and for online version visit this link https://automationintesting.online/#/.

# TEST STRATEGY

RBP will be tested in it’s entirety, i.e. there are no features that are going to be ignored. That also means that both manual and automated testing (UI & API) will be performed. However, prioritization will mean that some low priority features could be ignored in for example automated testing.
Automated tests will be conducted using Robot Framework and Postman. Manual tests will be written in simple text file. This project in it’s entirety will be uploaded to repository on Github.

# TEST OBJECTIVE

This is a list of test features to be tested:

Feature	Description
Presence of visual elements	When page loads check for links, images, buttons..
Are all links on the homepage clickable?	Does every link leads to valid destination
Login	Login with valid/invalid credentials
Create booking	Reservation with all variations
Send Message/Contact	Sending message from contact form on the homepage

# TEST CRITERIA

Entry Criteria	Exit Criteria	Suspension Criteria
-Repository / -Website URL / -Test Environment	-Pass rate above 90%	-Pass rate below 60%

# RESOURCE PLANNING

System Resources	Human Resources
- Internet connection / - Computer / -Test tools	-Test Manager / -Tester

# TEST DELIVERABLES

Before testing phase	During testing phase	After testing phase
-Test plans document / -Test cases document / -Test environment set up	-Execution logs / -Bug report	-Test summary